# Gamified Pension Awareness Platform

Product Requirements Document (PRD)

Project: Gamified Pension Awareness Platform

Organization / Target Ecosystem: National Pension System (NPS)

📘 Gamified Pension Awareness Platform — PRD

A web-based, English-only platform that uses gamification to increase awareness, engagement, and contribution intent for retirement savings (with an initial focus on the National Pension System).

## Table of Contents

- Executive summary

- Objectives & success criteria

- Scope

- Target users & personas

- User stories & acceptance criteria

- Functional requirements (detailed)

- Non-functional requirements

- Data model (overview)

- API surface (high-level)

- UX / UI guidelines

- Analytics, metric definitions & measurement plan

- Privacy, legal & compliance

- Integration & extensibility

- Roadmap & release plan

- Testing & QA plan

- Risks & mitigations

- Success metrics & evaluation

- Operational runbook (summary)

- Appendices

- Next steps

# Product Requirements Document (PRD)

Project: Gamified Pension Awareness Platform

Organization / Target Ecosystem: National Pension System (NPS)

# 1. Executive summary

Young workers (approx. ages 21–35) show low awareness and weak habit formation around retirement saving and formal pension contributions. This PRD describes a web-based, English-only gamified platform that educates users on pension concepts (with an initial focus on NPS), encourages regular contribution behavior through game mechanics (points, badges, streaks, challenges), and demonstrates behavioral impact via a measurable pilot. The platform will begin with an intent-first integration (user schedules intent / receipt uploads) and include a clear path to formal payroll/NPS integrations for production.

# 2. Objectives & success criteria

## 2.1 Business objectives

- Increase awareness of pension benefits and NPS among young workers.

- Encourage regular contribution intent and measurable increase in scheduled/actual contributions.

- Build a scalable PoC to demonstrate integration readiness with NPS and payroll partners.

## 2.2 Product objectives

- Deliver engaging, accessible educational content that reduces cognitive friction around retirement planning.

- Provide mechanics that convert one-off curiosity into repeated product usage and habit formation.

- Produce a set of metrics proving behavioral lift (knowledge and contribution intent).

## 2.3 Success criteria (PoC)

- Recruit at least 200 pilot users and achieve: 30% activation (complete onboarding & baseline quiz), ≥20% 7-day retention, and ≥10% users setting a contribution intent within 8 weeks.

- Demonstrate measurable knowledge gain in pre/post quizzes (average score increase ≥20 percentage points) in the pilot cohort.

- Produce an analytics report and recommended integration & commercialization path for deeper NPS collaboration.

# 3. Scope

## 3.1 In-scope for MVP / PoC

- Responsive web application only (no native mobile app in this phase).

- Desktop-first with full mobile browser support.

- Single language: English only.

- Onboarding and baseline pension literacy quiz.

- Pension Simulator (monthly contribution → retirement corpus visualization) with simple calculators.

- 5–8 micro-lessons (3–5 minute each) in English.

- Short quizzes (per lesson) with immediate feedback.

- Gamification mechanics: points, badges, levels, streaks, progress tracker.

- Local analytics instrumentation (events, cohorts) and a simple web-based admin dashboard.

- Simple social & share features (share badges/achievements, invite friends).

- Intent capture: user can schedule a contribution intent (self-reported) and optionally upload receipts.

## 3.2 Out-of-scope for PoC (phase 2+)

- Native mobile applications (Android/iOS).

- Multi-language support.

- Direct payroll / NPS API integration (beyond documented API contract and roadmap).

- Monetary reward disbursement (partner vouchers only if legally cleared).

- Full personalization ML pipelines (basic heuristics only for PoC).

- Native mobile applications (Android/iOS).

- Direct payroll / NPS API integration (beyond documented API contract and roadmap).

- Monetary reward disbursement (partner vouchers only if legally cleared).

- Full personalization ML pipelines (basic heuristics only for PoC).

- Direct payroll / NPS API integration (beyond documented API contract and roadmap).

- Monetary reward disbursement (partner vouchers only if legally cleared).

- Full personalization ML pipelines (basic heuristics only for PoC).

# 4. Target users & personas

Primary audience: young early-career workers (21–35) in urban and semi-urban India.

Personas: - Nitin (22–26) — fresh graduate, mobile-first, short attention span, motivated by streaks and social features. - Priya (26–32) — early career professional, planning family expenses, prefers simulations and scenario planning. - Sam (30–35) — financially curious, motivated by incentives and measurable outcomes, values privacy.

Accessibility: design for low-bandwidth and smaller screens; offer font scaling.

# 5. User stories & acceptance criteria

### 5.1 Onboarding

- As a first-time user, I want a short onboarding explaining the website and taking a 3-question baseline quiz, so that the system personalizes recommendations.

  - Acceptance: user completes onboarding in ≤3 screens; baseline score recorded; user receives 10 onboarding points.

### 5.2 Simulator

- As a user, I want to input monthly contribution, expected return, and retirement age to see projected corpus, so that I can understand long-term impact.

  - Acceptance: Simulator returns a numeric corpus, yearly breakdown chart, and shows tax-benefit highlights; results downloadable as PDF/simple share card.

### 5.3 Lessons & Quizzes

- As a user, I want bite-sized lessons with short quizzes and instant feedback, so that I learn quickly and earn points.

  - Acceptance: Lessons load within 3s on 3G; quiz graded and points awarded; progress is updated.

### 5.4 Gamification

- As a user, I want to earn points, badges, and levels for learning actions, so that I feel motivated to continue.

  - Acceptance: Points ledger visible; badges awarded with share option; streaks tracked.

### 5.5 Contribution Intent

- As a user, I want to schedule an intent (amount + frequency) and optionally upload proof of contribution, so that I create a commitment to save.

  - Acceptance: Intent stored in DB; user receives confirmation; uploaded receipts saved encrypted.

### 5.6 Social & Referral

- As a user, I want to invite friends and see basic leaderboards, so that I can compete in a friendly way.

  - Acceptance: Invite link generated; leaderboards are opt-in.

# 6. Functional requirements (detailed)

## 6.1 Authentication & profile management

- Login using firebase.

- Profile fields: name, age bracket, employment status, monthly income bracket.

- Language is fixed to English for PoC.

- Privacy: phone hashed, email optional.

## 6.2 Lessons module

- Uploadable multilingual lesson content (HTML/Markdown + audio transcript + short quiz JSON).

- Lesson metadata: id, language, duration, difficulty.

## 6.3 Simulator API

- Inputs: monthlyContribution, annualReturnPercent, currentAge, retirementAge.

- Outputs: FV (future value), corpus timeline (yearly), tax benefits summary, comparison with alternate contribution levels.

- Edge cases: negative inputs, unrealistic ages — validated client-side & server-side.

## 6.4 Gamification engine

- Points ledger: immutable ledger entries for audit.

- Badge rules: server-side evaluation engine with cron job for periodic validations.

- Streaks: track daily activity timestamp and consecutive-day calculation with grace tokens.

## 6.5 Analytics

- Track events: onboarding_complete, lesson_view, lesson_complete, quiz_submit, simulate_run, intent_set, receipt_upload, share_action, daily_active.

- Exposure to A/B test flags for content & nudges.

## 6.6 Admin dashboard

- Basic views: active users, retention cohorts, top lessons, intents set, points distribution.

- CSV export for pilot reporting.

## 6.7 File uploads & proof

- Accept PDF/JPEG receipts up to 5 MB.

- Virus scanning (if feasible), encryption at rest, deletion policy (user-requested deletion supported).

# 7. Technology stack

## 7.1 Frontend (Web)

- Framework: React + TypeScript

- Styling: Tailwind CSS or CSS Modules

- Charts & visualization: Recharts / Chart.js / lightweight D3 usage

- State management: React Query or Redux Toolkit (as needed)

- Build tooling: Vite

## 7.2 Backend

- Language & framework: Python (FastAPI) or Node.js (NestJS/Express)

- Authentication: JWT (access + refresh tokens), OTP service integration

- File uploads: S3-compatible object storage

## 7.3 Database & cache

- Database: Firebase (or Realtime Database)

- Authentication: Firebase Auth (email/OTP/OAuth)

- Storage: Firebase Storage for receipt uploads

## 7.4 Analytics & monitoring

- Event tracking: Custom events table + optional GA/Segment

- Monitoring: Prometheus + Grafana (or cloud equivalents)

- Logging: Structured JSON logs + centralized log storage

## 7.5 Infrastructure & DevOps

- Frontend hosting: Vercel (or Netlify) — GitHub-connected auto-deploys for the React site.

- Backend hosting: Railway or Render — simple PaaS for FastAPI/Node API (or serverless functions).

- Database & Auth: Firebase Auth for authentication, Firestore as primary database and Firebase Storage for file uploads.

- CI/CD: Platform-managed CI/CD (push to main triggers deploy).

- Secrets & config: Platform-managed environment variables.

# 8. Non-functional requirements

## 7.1 Performance

- 95% of lesson loads should be <3s on 3G.

- Simulator endpoint latency <500ms for typical inputs.

## 7.2 Scalability

- System must support 10k monthly active users in production with horizontal scaling.

- Use connection pooling, DB indexing, and cache layer (Redis) for hot reads.

## 7.3 Reliability

- SLA for core APIs: 99.5% uptime target for production.

- Daily backups of DB; weekly restore tests.

## 7.4 Security & privacy

- TLS everywhere.

- PII minimization; phone numbers hashed; explicit consent logging for financial features.

- Encryption at rest for uploaded receipts.

- Role-based access control for admin features.

## 8.5 Accessibility

- WCAG AA baseline for core flows.

- Keyboard navigation and screen-reader friendly components.

# 9. Data model (overview)

For the prototype stack using Firebase (Auth + Firestore + Storage), the data model is organized as collections and documents rather than relational tables. Below is the canonical Firestore schema for the PoC. (A Postgres schema can be derived later for production.)

9.1 Core collections

users (collection)

Document ID: uid (Firebase Auth UID)

- displayName (string, optional)

- email (string, optional)

- phone (string, optional)

- createdAt (timestamp)

- lastActiveAt (timestamp)

- role (string: user | admin)

profiles (collection)

Document ID: uid

- ageBracket (string: e.g., 21-25, 26-30, 31-35)

- employmentStatus (string)

- incomeBracket (string)

- onboardingCompleted (boolean)

- baselineScore (number)

lessons (collection)

Document ID: auto

- title (string)

- slug (string)

- contentHtml (string)

- durationMinutes (number)

- difficulty (string)

- order (number)

- createdAt (timestamp)

quizzes (collection)

Document ID: auto

- lessonId (string, ref)

- questions (array of objects)

  - question (string)

  - options (array of strings)

  - correctIndex (number)

userProgress (collection)

Document ID: auto

- uid (string)

- lessonId (string)

- status (string: started | completed)

- score (number)

- completedAt (timestamp)

pointsLedger (collection)

Document ID: auto

- uid (string)

- action (string)

- points (number)

- createdAt (timestamp)

badges (collection)

Document ID: auto

- name (string)

- description (string)

- criteria (map / JSON)

- iconUrl (string)

userBadges (collection)

Document ID: auto

- uid (string)

- badgeId (string)

- awardedAt (timestamp)

simulations (collection)

Document ID: auto

- uid (string)

- params (map)

  - monthlyContribution (number)

  - annualReturnPercent (number)

  - currentAge (number)

  - retirementAge (number)

- results (map)

  - finalCorpus (number)

  - yearlyBreakdown (array)

- createdAt (timestamp)

intents (collection)

Document ID: auto

- uid (string)

- amount (number)

- frequency (string: monthly | quarterly | yearly)

- status (string: active | cancelled)

- createdAt (timestamp)

receipts (collection)

Document ID: auto

- uid (string)

- fileUrl (string) // Firebase Storage URL

- fileHash (string)

- uploadedAt (timestamp)

- verified (boolean, default false)

analyticsEvents (collection)

Document ID: auto

- uid (string, nullable for anonymous)

- eventName (string)

- metadata (map)

- createdAt (timestamp)

9.2 Storage

- Firebase Storage

  - Path pattern: receipts/{uid}/{receiptId}.pdf|jpg

  - Access controlled via Firebase Security Rules (user can only read/write own files; admin can review).

9.3 Indexing & performance notes

- Create composite indexes for:

  - userProgress by (uid, lessonId)

  - pointsLedger by (uid, createdAt desc)

  - analyticsEvents by (eventName, createdAt)

- Use pagination for leaderboards and activity feeds.

9.4 Security rules (high level)

- Users can read/write only documents where uid == request.auth.uid.

- Admin role can read aggregated analytics and review receipts.

- All writes require authenticated users except anonymous analytics (if enabled).

Note: This Firestore-first schema is optimized for rapid prototyping on Vercel + Firebase. A relational Postgres schema can be introduced in production if advanced analytics or complex joins are required.

# 9. API surface (high-level)

- POST /api/v1/auth/login — {phone/email} -> OTP

- POST /api/v1/auth/verify — {otp} -> JWT

- GET /api/v1/home — returns personalized cards

- POST /api/v1/simulate — returns simulation results

- GET /api/v1/lessons — paginated list

- GET /api/v1/lessons/{id} — lesson content

- POST /api/v1/lessons/{id}/complete — mark complete, award points

- POST /api/v1/quiz/{id}/submit — returns score, awards points

- POST /api/v1/intent — schedule intent

- POST /api/v1/receipt — multipart upload

- GET /api/v1/leaderboard — opt-in leaderboards

- GET /api/v1/admin/metrics — protected analytics

Authentication: JWT with refresh tokens. Use role claims for admin endpoints.

# 10. UX / UI guidelines

- Mobile-first, card-based layout, minimalist visuals.

- Use progressive disclosure: show simple headline metrics first, allow drill-down.

- Visuals for compounding should prefer stacked area charts or yearly bar charts with hover tooltips.

- Colors & icons should be accessible (contrast ratios meeting WCAG AA).

- Onboarding must be skippable but recommended; baseline quiz optional but incentivized.

Wireframes and component library to be maintained in design tool (Figma recommended). Include sample component specs: progress ring, lesson card, simulator slider, badge modal, leaderboards.

# 11. Analytics, metric definitions & measurement plan

## 11.1 Core metrics

- Activation: user completes onboarding & baseline quiz.

- DAU / WAU / MAU

- Retention (D1, D7, D30)

- Average session length

- Lessons completed per user

- Contribution intents set

- Receipt-verified conversions (for pilot)

## 11.2 Experimentation

- A/B testing: content presentation, nudges, reward sizes.

- Randomize at user-level; log exposures and outcomes.

## 11.3 Reporting cadence

- Daily event export for dashboards; weekly pilot summary; final pilot report with statistical tests (pre/post knowledge gain and intent conversion significance).

# 12. Privacy, legal & compliance

- Keep user consent records for any financial guidance or intent capture.

- For pilot, avoid monetary prize models that may trigger lottery laws; favor partner vouchers or certifications.

- Receipt of financial data must be opt-in; include terms & privacy page.

- Prepare data processing agreement template for employer/pilot partners.

# 13. Integration & extensibility

## 13.1 Mode 1: Intent-first (PoC)

- Users create scheduled intent inside app; app provides instructions to set payroll deduction or go to NPS portal.

- Optional receipt upload to claim rewards (manual review for pilot).

## 13.2 Mode 2: Payroll/NPS integration (production roadmap)

- Define an API contract for secure, consented exchange of contribution confirmation.

- Security: OAuth2 / mutual TLS, signed payloads, audit trails.

## 13.3 External partners

- Rewards partners (discounts/coupons).

- Employers and universities for pilot deployment.

- NPS / payroll integrators for production.

# 14. Roadmap & release plan

Phase 0 — Discovery (2 weeks) - Finalize personas, English-only content outline, stakeholder signoffs, pilot partners.

Phase 1 — Core PoC (6 weeks) - Backend + DB, simulator endpoint, lesson ingestion, web front end, gamification engine (points/badges), analytics instrumentation.

Phase 2 — Pilot (4–6 weeks) - Recruit 200+ users from partner orgs/universities; run A/B test; collect metrics and feedback.

Phase 3 — Production hardening (8–12 weeks) - Add payroll/NPS integration, security audit, SSO for employers. ** - Add payroll/NPS integration, multi-language content expansion, security audit, SSO for employers.

Phase 4 — Launch & scale - Partnerships, marketing, growth experiments, rewards program.

# 15. Testing & QA plan

- Unit & integration tests on backend and components.

- End-to-end tests for critical flows: onboarding, simulator, quiz, intent creation, receipt upload.

- Performance testing: simulate 10k MAU.

- Security testing: vulnerability scan, dependency checks.

- Pilot usability sessions (5–10 users) and iterative UX fixes.

# 16. Risks & mitigations

- Risk: Misinterpreted financial guidance. Mitigation: Use clear disclaimers, collaborate with certified financial advisors, keep content informational.

- Risk: Low adoption. Mitigation: Lightweight onboarding, partner distribution (colleges & employers), small incentives.

- Risk: Regulatory issues around rewards. Mitigation: Legal review and favor non-monetary rewards or partner coupons.

- Risk: Privacy breach. Mitigation: Minimize PII, encrypt, audit logs, apply RBAC.

# 17. Success metrics & evaluation

- Pilot KPIs measured against success criteria in Section 2.3.

- Statistical analysis: t-test or chi-square for pre/post knowledge and intent conversion.

- Business recommendation thresholds: if intent conversion >10% and retention >20% at 7-days, recommend NPS integration and employer rollouts.

# 18. Operational runbook (summary)

- Daily monitoring: API latency, error rates, event ingestion health.

- Weekly: backup verification, analytic data sanity checks.

- Incident: rollback plan via CI/CD, DB snapshot restore guidance, communication templates for users.

# 19. Appendices

## Appendix A — Sample SQL skeletons

(Excerpt)

CREATE TABLE users (
  id UUID PRIMARY KEY,
  phone_hash TEXT,
  email TEXT,
  language TEXT,
  created_at TIMESTAMP DEFAULT now()
);

CREATE TABLE points_ledger (
  id BIGSERIAL PRIMARY KEY,
  user_id UUID REFERENCES users(id),
  action TEXT,
  points INT,
  ts TIMESTAMP DEFAULT now()
);

## Appendix B — Simulator formula

- Monthly contributions future value:

[FV = P ]

where P = monthly contribution, r = monthly return, n = months.

## Appendix C — Example badges & rules

- New Explorer: Complete onboarding & baseline quiz (award 50 pts).

- First Intent: Schedule a contribution intent (award 200 pts).

- 7-Day Learner: Complete lessons 1–3 within 7 days (award badge + 100 pts).

20. Business model

This section outlines potential revenue streams, cost structure, partnership opportunities, and go-to-market approaches for the Gamified Pension Awareness Platform. For the PoC the focus is demonstration and impact; monetization options are included to help plan sustainability and partnership conversations for production.

20.1 Value proposition

- For users: low-friction financial education, simple retirement simulations, habit-forming nudges, and optional rewards for verified saving behavior.

- For partners (employers / universities): improved employee financial wellness, reduced retirement-related queries, and a measurable engagement program.

- For NPS / government: increased NPS adoption, broader financial inclusion, and a channel for public-awareness campaigns.

20.2 Potential revenue streams

- Employer-sponsored licensing (B2B)

  - Offer the platform as a white-labeled or co-branded SaaS product to employers and universities who want to run internal financial-wellness programs.

  - Pricing model: per-employee-per-year or tiered seat-based pricing.

- Partnership & referral fees

  - Partner with financial service providers (tax advisors, mutual funds, fintechs) and receive referral fees for sign-ups or conversions (ensure regulatory compliance).

- Premium features (B2C freemium)

  - Basic content & simulator free; premium features such as advanced planning, personalized recommendations, or downloadable tax-optimized plans behind a subscription.

  - Pricing model: monthly/annual subscription.

- Sponsored content & non-intrusive ads

  - Carefully curated sponsorships from financial-education partners for non-promotional micro-lessons or events; keep the product informational and compliant.

- Grants & public funding

  - Pilot funding from government programs, social impact grants, CSR budgets of corporations, or NGO partnerships supporting financial literacy.

- Data & insights (aggregated & anonymized)

  - Provide aggregated usage insights to partners (e.g., anonymized cohort-level reports) under strict privacy controls and user consent; useful for policymakers and employers.

20.3 Cost structure (prototype → scale)

- One-time/Development costs: design, frontend & backend development, content creation, initial analytics setup.

- Recurring costs: hosting (Vercel/Railway), Firebase usage (Auth/Firestore/Storage) or managed Postgres, CDN, monitoring, and minimal admin staff for content & moderation.

- Operational costs at scale: customer success for B2B clients, legal & compliance, marketing/partnerships, security audits.

20.4 Pricing & go-to-market options

- Pilot / Proof-of-Value: free or heavily subsidized pilot for employers/universities in exchange for engagement data and case study rights.

- Early customers: introduce low-cost per-user pricing (e.g., ₹X–₹Y per user/year) or flat-fee packages for small orgs.

- Direct-to-user (consumer) path: freemium model with a low-cost premium tier for extra features.

20.5 Channels & partnerships

- Employer HR / L&D teams (primary B2B channel).

- University career services and student welfare cells (student pilots).

- Government agencies and NPS outreach teams for credibility and scale.

- Financial platforms and fintechs for cross-promotion and referral partnerships.

20.6 Key business KPIs

- Customer acquisition cost (CAC) — cost to acquire a paying employer or a paid subscriber.

- Lifetime value (LTV) — expected revenue per paying customer.

- Engagement metrics — DAU/MAU, lessons completed per user, retention at D7/D30.

- Conversion metrics — % users setting intent, % uploading receipt, % verified conversions.

- Churn — at both user and employer-license levels.

20.7 Regulatory & ethical considerations for monetization

- Avoid monetization paths that may create conflicts of interest (e.g., pushing high-commission financial products).

- Ensure referral fees or sponsored content are transparent and opt-in.

- Respect strict privacy and consent rules for any use of user data; aggregated reporting only after anonymization.

- Consult legal counsel before launching paid reward or lottery-like incentives.

20.8 Recommended initial business approach

- Phase A (Proof & Impact): Run pilot funded by grants, CSR, or partner-sponsored programs to prove behavioral impact with 200+ users.

- Phase B (B2B Pilot): Offer white-labeled pilots to a small number (3–5) of employers/universities on a discounted license in exchange for an impact case study.

- Phase C (Market Entry): Launch a paid B2B product with standard pricing tiers and optional B2C premium features after product-market fit is demonstrated.

# 21. Next steps

- Approve PoC scope & pilot partner list.

- Agree on languages for PoC content.

- Assign engineering/design leads and schedule Sprint 0 kickoff.